# COURTLOG — Codebase vs. Documents Gap Analysis

Cross-referencing COURTLOG_Abstract.md and COURTLOG_Project_Update_TeamBrief.md against the live codebase.

# Overall Verdict

The core software is in strong shape. All 4 modules described in the documents are implemented and functional. The WhatsApp pivot (from SMS/Termii) is fully reflected in code. The codebase demonstrates the end-to-end lifecycle the abstract promises: "follows a case from the moment it is filed to the moment a judgment is actually enforced."

The gaps are mostly in production readiness, project deliverables (non-code), and a few polish items.

# Module 1: Physical File Tracking (QR Chain of Custody)

| Document Requirement | Codebase Status | Verdict |
| --- | --- | --- |
| Every case file carries a QR code | QR generated via api.qrserver.com per case ID | Done |
| Scanned at filing, registry, and courtroom checkpoints | POST /api/scan records location, timestamp, staff_id | Done |
| Dashboard shows current location in real time | Last scan location shown in table + custody history panel | Done |
| Flags files unscanned for 7+ days | custody_alert logic checks scan_events against 7-day threshold | Done |
| Positioned as complement to E-filing | Code tracks physical file movement, not digital documents | Aligned |

Done right: The scan event schema (location, timestamp, staff_id) creates a genuine audit trail. The 7-day idle detection is clean and correct.

# Module 2: Hearing Compliance Engine

| Document Requirement | Codebase Status | Verdict |
| --- | --- | --- |
| Clerk logs call-over outcome in one tap | Two-button UI ("Matter Heard" / "Adjourned") | Done |
| Adjournment increments counter | adjournment_count += 1 in hearing endpoint | Done |
| Next hearing date via WhatsApp (NOT SMS) | whatsapp.py sends Meta Cloud API-formatted payload. Zero SMS references | Done |
| Integrates with registry WhatsApp groups | Currently sends to hardcoded group ID. Real IDs needed per-court | Simulated |
| Judgment Delivered transitions case | Sets judgment_status = "Delivered" and seeds execution_log | Done |

Done right: The SMS to WhatsApp pivot from the team brief is fully implemented. The payload structure mirrors the real Meta WhatsApp Cloud API format.

Note: The WhatsApp integration is a self-looping simulation. It POSTs to the app's own webhook endpoint. Production would point to Meta's real API.

# Module 3: Delay-Risk Model (Predictive Layer / AI)

| Document Requirement | Codebase Status | Verdict |
| --- | --- | --- |
| Trained on case type, court, adjournment count, time elapsed | train_model.py uses exactly those 4 features | Done |
| Flags matters statistically likely to stall | risk_flag = True when delay_risk_score > 0.70 | Done |
| Core AI component for COUCH 2026 | Logistic Regression with interpretable coefficients | Done |
| Model files exist and load | delay_model.joblib + label_encoders.joblib in data/ | Done |
| Fallback if model unavailable | Deterministic heuristic fallback in run_model_inference() | Done |

IMPORTANT: The team brief (Section 2, Module 3) says "Still to be built" but it IS built. The model exists, trains, and runs inference. The team brief should be updated.

Note: Trained on synthetic data (1200 generated cases). Appropriate for a prototype. For the COUCH submission, be transparent this demonstrates the approach, not a production predictor.

# Module 4: Execution Tracker (Post-Judgment Enforcement)

| Document Requirement | Codebase Status | Verdict |
| --- | --- | --- |
| Dashboard lists judgments awaiting execution | Execution tab filters judgment_status === "Delivered" | Done |
| Generates enforcement forms (Writ of Fi Fa, Garnishee) | Modal generates legal templates for both, plus Writ of Possession and Delivery | Done |
| Under the Judgment Enforcement Rules | Templates use correct Nigerian legal terminology | Done |
| Logs sheriff action with timestamps | POST /api/cases/{id}/execution records action, date, sheriff_id | Done |
| Flags matters with no action after 90 days | enforcement_non_compliant set when no enforcement within 90 days | Done |
| Execution completion transitions case | Specific action strings trigger judgment_status = "Executed" | Done |

Done right: This module is arguably the most complete. The writ templates are legally formatted and specific to Nigerian High Court practice. The 90-day compliance clock is tied to the actual judgment delivery date.

# What's Missing / Needs Work

## Code-Level Gaps

| Gap | Severity | Details |
| --- | --- | --- |
| No .gitignore | Medium | venv/, __pycache__/, .env, *.joblib should be excluded from version control |
| No authentication | Medium | Dashboard is wide open. No login or role-based access. Acceptable for demo only |
| WhatsApp group IDs hardcoded | Medium | "registry-group-104" is static. Real implementation needs per-court mapping |
| Simulation clock is frozen | Low | Hardcoded to 2026-07-18. Fine for demo, limits live presentation flexibility |
| MockDatabase reseeds on restart | Low | force_reseed=True means session data is lost on server restart |
| No phone number validation | Low | counsel_phone and litigant_phone accept any string |
| No frontend network error handling | Low | API errors are logged but no user-facing indicator shown |

## Non-Code Deliverables (from Team Brief Section 3)

| Deliverable | Status per Brief | Code Impact |
| --- | --- | --- |
| Abstract revision | Needs rewrite (feasibility + WhatsApp) | None. WhatsApp swap already done in code |
| Pitch deck | Not started | None |
| Business Model Canvas | Not started | None |
| Pitch video | Not started | None. Working demo exists for recording |
| Proposal to Chief Registrar | Drafted, sending | None |

# What's Done Right — Highlights

1. Clean architecture. The BaseDatabase interface means the same code runs locally (JSON) or in production (Firestore) with zero changes.

2. WhatsApp pivot fully executed. Zero SMS/Termii remnants. Payload mirrors real Meta Cloud API format. Production integration is a config change, not a rewrite.

3. ML model has a proper fallback. If joblib files are missing or corrupt, the system uses a deterministic heuristic. The dashboard never breaks.

4. Real Nigerian legal forms. Writ of Fi Fa and Garnishee Order templates follow actual High Court formatting. A strong demo detail.

5. End-to-end lifecycle works. Create case, scan, log hearings, deliver judgment, generate writs, execute. The full pipeline is demonstrable.

6. Automatic compliance sweep. The cron endpoint + startup sweep means alerts are always current without manual intervention.

# Recommended Priority Actions

## Must-do before submission

Create .gitignore and get the project under proper version control.

Update the team brief to reflect that Module 3 (Delay-Risk Model) is actually built.

Test the live demo flow end-to-end across all 5 tabs in both UI themes.

## Should-do if time permits

Add a "demo mode" toggle that prevents MockDatabase reseed on restart.

Add basic input validation for Nigerian phone numbers (+234 format).

Add a connection status indicator in the header.

## Nice-to-have

Make simulation clock configurable via environment variable.

Add a simple login screen (even cosmetic) to demonstrate the "Registry Admin" role.

Add print/PDF export for writ documents.

Generated from COURTLOG codebase analysis — July 2026